NOVYRA OS

Phase 2 — Core Application Skeleton & Implementation Foundation

Master documentation prepared before implementation begins

# Document Control

| Project | NOVYRA OS |
| --- | --- |
| Phase | Phase 2 — Core Application Skeleton & Implementation Foundation |
| Purpose | Provide the official written baseline for how NOVYRA OS will be built from the repository foundation into a maintainable Python application. |
| Audience | Project owner, future contributors, and the implementation record. |
| Status | Drafted before build-out |
| Version | 1.0 |

# 1. Purpose of Phase 2

Phase 2 turns the repository baseline into a real application skeleton. The goal is not to build every NOVYRA OS capability at once. The goal is to establish a clean, testable, and extensible Python foundation that future phases can build on without rework.

# 2. What Phase 2 Must Deliver

This phase must produce the minimum architectural shape required for the system to grow safely. It should establish application entry points, package boundaries, configuration handling, basic logging, dependency management, and the first testable code structure.

# 3. What Phase 2 Does Not Include

This phase does not attempt to finish the database, APIs, AI features, automation workflows, or deployment infrastructure. Those belong to later phases. Phase 2 is about architecture discipline, not feature sprawl.

# 4. Phase 2 Scope

The scope is intentionally narrow and practical. It covers the following work items:

Refine the source tree into a maintainable Python application layout.

Add a requirements file or dependency manifest.

Create a proper application entry point.

Create reusable core modules for configuration, logging, and helpers.

Define the first test structure and test execution pattern.

Establish configuration file handling and environment variable usage.

Add a repeatable developer workflow for running the project in VS Code.

Document decisions in the project log and documentation folders.

# 5. Reference Project Structure for Phase 2

The project already has a strong repository foundation. Phase 2 should reinforce that structure rather than replacing it unnecessarily.

NOVYRA_OS/
├── .git/
├── .gitignore
├── .vscode/
├── 00_PROJECT_DOCUMENTATION/
├── 01_LEARNING_JOURNEY/
├── 02_SOURCE_CODE/
│   ├── app/
│   │   ├── main.py
│   │   └── core/
│   └── tests/
├── 03_DATABASE/
├── 04_CONFIGURATION/
├── 05_TESTING/
├── 06_DOCUMENTATION/
├── 07_PROJECT_LOG/
└── 08_BACKUPS/

# 6. Engineering Standards to Follow

Keep code small, readable, and modular.

Use descriptive file and folder names.

Avoid unnecessary abstraction.

Do not hard-code secrets.

Use the virtual environment for project dependencies.

Write code that can be tested before it is trusted.

Treat configuration as data, not logic.

Preserve the repository as the source of truth.

# 7. Build Order for Phase 2

Confirm the current repository state and branch.

Review and refine the source folder structure.

Create a dependency manifest.

Add the application skeleton and entry point.

Add reusable configuration and logging modules.

Add the first automated tests.

Run the application from VS Code and the terminal.

Verify that the structure is reproducible on the same machine.

Document the outcome and commit the phase baseline.

# 8. Dependency Strategy

Only install packages that solve a real project need.

Keep the dependency list short and explain each package.

Separate runtime dependencies from developer/testing dependencies where possible.

Document any new dependency in the project log.

# 9. Configuration Strategy

Use environment variables for values that change by machine or environment.

Keep sensitive values out of Git.

Store examples in documentation or template files instead of real secrets.

Validate configuration early during startup.

# 10. Verification Checklist

Phase 2 should not be considered complete until the project starts cleanly, the main entry point runs, the test framework is in place, and the repository reflects the new structure without unexpected files.

Virtual environment activates correctly.

Project root opens correctly in VS Code.

Main application entry point runs from the terminal.

At least one test path exists and is ready to expand.

Configuration strategy is documented.

Git status is clean after the phase commit.

# 11. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Folder sprawl | Keep the structure simple and only create folders that have a clear purpose. |
| Configuration confusion | Document the difference between defaults, environment values, and secrets. |
| Dependency creep | Add packages only when there is a direct technical reason. |
| Unclear entry points | Define one obvious application start file and one obvious test path. |
| Broken reproducibility | Verify that the project still runs after each structural change. |

# 12. Phase 2 Logging Format

Every meaningful implementation step in Phase 2 should be logged using the same pattern so that the project record remains readable months later.

Date and time.

Action taken.

Reason for the action.

Result observed.

Any issue encountered.

Decision or follow-up.

# 13. Phase 2 Completion Criteria

The core application skeleton exists and runs.

The dependency strategy is clear.

The code structure is maintainable.

The configuration approach is documented.

The initial tests are in place.

The project log records the outcome.

The phase baseline is committed to Git.

# 14. Proposed Next Steps After This Document

Review this document and confirm the scope.

Start the Phase 2 build with the source code skeleton.

Add the first reusable module for configuration or logging.

Create the initial test path.

Run the application and verify it from VS Code and the terminal.

Record everything in the project log.

Commit the Phase 2 baseline to Git.

# 15. Summary

Phase 2 is the point where NOVYRA OS stops being only a documented idea and starts becoming a disciplined software codebase. The focus is not size; the focus is control, clarity, and reproducibility. If this phase is executed properly, every later phase becomes much easier to build, test, and maintain.

NOVYRA OS — Phase 2 Master Documentation